Candidate Management System (CMS)

Development Effort & Time Proposal

Prepared: 21 August 2026

# Module-Wise Effort Estimate

| Module | Hours |
| --- | --- |
| Database Design | 2 |
| Candidate Master Management | 36 |
| Resume Upload & Storage | 8 |
| Candidate Lifecycle Workflow | 28 |
| Duplicate Detection Engine | 24 |
| Candidate History Timeline | 18 |
| Rejection Management | 14 |
| Blacklist Management | 14 |
| Offer & No-Join Tracking | 15 |
| Email Automation | 26 |
| Internal Notifications | 14 |
| Dashboard | 15 |
| Recruitment Funnel Analytics | 13 |
| Reports & Export (PDF/Excel/CSV) | 5 |
| Search & Advanced Filters | 13 |
| User Roles & Permissions | 13 |
| Audit Logs & Activity Tracking | 2 |
| TOTAL | 260 Hours |

# Proposal Summary

Estimated Effort: 260 Hours

Expected End Product / Deliverables

At the completion of the project, HexaLearn will receive a centralized Candidate Management System (CMS) with the following:

- Candidate Management Module – Complete candidate registration, profile management, resume storage, and candidate records.

- Candidate Lifecycle Management – Track candidates from application through interview, selection, offer, joining, rejection, or blacklist.

- Duplicate Detection – Identify existing candidates using name, mobile number, and email.

- Candidate History – Complete application, interview, offer, joining, rejection, and blacklist history.

- Rejection & Blacklist Management – Predefined reasons, alerts, history, and approval controls.

- Email Automation – Automated candidate communication for interviews, selection, offers, joining, and rejection.

- Offer & No-Join Tracking – Track offer status, acceptance, joining, declined offers, and no-join candidates.

- Recruitment Dashboard – Real-time overview of candidate and recruitment status.

- Reports & Analytics – Candidate, recruiter, hiring, rejection, no-join, and blacklist reports.

- Report Export – Export reports in PDF, Excel, and CSV formats.

- Advanced Search & Filters – Quickly find candidates using multiple criteria.

- Role-Based Access Control – Admin, HR Manager, Recruiter, and Hiring Manager access.

- Audit Logs – Track important user and candidate activities.

- Responsive Web Interface – Accessible through modern desktop and supported mobile/tablet browsers.

- Production Deployment – Final system deployment and configuration for use by authorized users.

Final Outcome: A centralized, web-based Candidate Management System that replaces spreadsheet-based candidate tracking and provides a structured recruitment workflow, centralized candidate history, reporting, search and filtering, and role-based access.